**Weekly Report**

**09/11/2020 – 13/11/2020**

Group ID: **6 – KTPM1**

Project Name: E-commerce Web Application

Prepared by: **Huỳnh Nhật Nam**

Team members:

18127014 – **Huỳnh Nhật Nam** Team leader/Project Manager

18127223 – **Nguyễn Phúc Thịnh** Business Analyst

18127092 – **Phạm Vũ Duy** Designer

18127006 – **Hồ Nguyễn Huy Hoàng** Designer

18127118 – **Mai Đăng Khánh** Tester

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Submit PA1 | 13/11/2020 |  | 100% |
| 2 | Use case model (PA2) | 22/11/2020 | Nguyễn Phúc Thịnh, Huỳnh Nhật Nam | 10% |
| 3 | Learning HTML, CSS | 22/11/2020 | Mai Đăng Khánh, Phạm Vũ Duy, Hồ Nguyễn Huy Hoàng | 100% |

# Issues and impacts:

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Revised vision document + software development plan (PA2) | 22/11/2020 | Nguyễn Phúc Thịnh, Huỳnh Nhật Nam |
| 2 | Use-case specifications (PA2) | 22/11/2020 | Nguyễn Phúc Thịnh, Huỳnh Nhật Nam |
| 3 | Finding web’s template (designing Web UI) | 22/11/2020 | Phạm Vũ Duy, Hồ Nguyễn Huy Hoàng |
| 4 | doing some research on software architecture document, class diagrams,… | 22/11/2020 |  |
| 5 | Learning Javascript | 22/11/2020 | Mai Đăng Khánh, Phạm Vũ Duy, Hồ Nguyễn Huy Hoàng, Nguyễn Phúc Thịnh, Huỳnh Nhật Nam |