**Weekly Report**

**13/11/2020 – 20/11/2020**

Group ID: **6 – KTPM1**

Project Name: E-commerce Web Application

Prepared by: **Huỳnh Nhật Nam**

Team members:

18127014 – **Huỳnh Nhật Nam** Team leader/Project Manager

18127223 – **Nguyễn Phúc Thịnh** Business Analyst

18127092 – **Phạm Vũ Duy** Designer

18127006 – **Hồ Nguyễn Huy Hoàng** Designer

18127118 – **Mai Đăng Khánh** Tester

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Use-case model | 25/11/2020 | Nguyễn Phúc Thịnh | 80% |
| 2 | Use-case specification | 25/11/2020 | Nguyễn Phúc Thịnh, Huỳnh Nhật Nam | 80% |
| 3 | Learning JS | 22/11/2020 | Mai Đăng Khánh, Nguyễn Phúc Thịnh, Huỳnh Nhật Nam, Hồ Nguyễn Huy Hoàng, Phạm Vũ Duy | 50% |
| 4 | Finding Web’s templates | 22/11/2020 | Phạm Vũ Duy,  Hồ Nguyễn Huy Hoàng | 100% |

# Issues and impacts:

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Revised SDP | 25/11/2020 | Nguyễn Phúc Thịnh, Huỳnh Nhật Nam |
| 2 | Detailed Vision document | 25/11/2020 | Nguyễn Phúc Thịnh, Huỳnh Nhật Nam |
| 3 | Define software architecture | 6/12/2020 | Phạm Vũ Duy, Hồ Nguyễn Huy Hoàng |
| 4 | Class diagrams | 6/12/2020 | Phạm Vũ Duy, Hồ Nguyễn Huy Hoàng |
| 5 | Learning Express JS | 29/11/2020 | Mai Đăng Khánh, Nguyễn Phúc Thịnh, Huỳnh Nhật Nam, Hồ Nguyễn Huy Hoàng, Phạm Vũ Duy |