**Weekly Report**

**20/11/2020 – 27/11/2020**

Group ID: **6 – KTPM1**

Project Name: E-commerce Web Application

Prepared by: **Huỳnh Nhật Nam**

Team members:

18127014 – **Huỳnh Nhật Nam** Team leader/Project Manager

18127223 – **Nguyễn Phúc Thịnh** Business Analyst

18127092 – **Phạm Vũ Duy** Designer

18127006 – **Hồ Nguyễn Huy Hoàng** Designer

18127118 – **Mai Đăng Khánh** Tester

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Submit PA2 | 25/11/2020 | Huỳnh Nhật Nam | 100% |
| 2 | Use-case model | 25/11/2020 | Nguyễn Phúc Thịnh | 100% |
| 3 | Use-case specification | 25/11/2020 | Huỳnh Nhật Nam, Nguyễn Phúc Thịnh | 100% |
| 4 | Revised Software Development plan | 25/11/2020 | Huỳnh Nhật Nam | 100% |
| 5 | Detailed Vision document | 25/11/2020 | Nguyễn Phúc Thịnh | 100% |
| 6 | Research MVC, layered pattern |  | Phạm Vũ Duy, Hồ Nguyễn Huy Hoàng | 50% |
| 7 | Research Class diagram |  | Phạm Vũ Duy, Hồ Nguyễn Huy Hoàng | 70% |
| 8 | Learning ExpressJS |  | Mai Đăng Khánh, Nguyễn Phúc Thịnh, Huỳnh Nhật Nam, Hồ Nguyễn Huy Hoàng, Phạm Vũ Duy | 70% |

# Issues and impacts:

1. Designers are still a little confused about layered pattern
2. Decide to use MVC

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Draw class diagrams | 9/12/2020 | Phạm Vũ Duy, Hồ Nguyễn Huy Hoàng |
| 2 | Software architecture document | 9/12/2020 | Phạm Vũ Duy, Hồ Nguyễn Huy Hoàng |
| 3 | Submit use-case document 2nd time | 9/12/2020 | Huỳnh Nhật Nam, Nguyễn Phúc Thịnh |
| 4 | Learning Handlebars |  | Mai Đăng Khánh, Nguyễn Phúc Thịnh, Huỳnh Nhật Nam, Hồ Nguyễn Huy Hoàng, Phạm Vũ Duy |