**Weekly Report**

**4/12/2020 – 11/12/2020**

Group ID: **6 – KTPM1**

Project Name: E-commerce Web Application

Prepared by: **Huỳnh Nhật Nam**

Team members:

18127014 – **Huỳnh Nhật Nam** Team leader/Project Manager

18127223 – **Nguyễn Phúc Thịnh** Business Analyst

18127092 – **Phạm Vũ Duy** Designer

18127006 – **Hồ Nguyễn Huy Hoàng** Designer

18127118 – **Mai Đăng Khánh** Tester

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Finish SAD 4. (For PA3) | 6/12/2020 | Hồ Nguyễn Huy Hoàng, Phạm Vũ Duy | 100% |
| 2 | UI prototype | 13/12/2020 | Hồ Nguyễn Huy Hoàng, Phạm Vũ Duy | 100% |
| 3 | Revised SAD | 13/12/2020 | Hồ Nguyễn Huy Hoàng, Phạm Vũ Duy | 50% |
| 4 | UI source code (front-end) (handlebars, html) | 13/12/2020 | All team members | 80% |
| 5 | Test plan | 13/12/2020 | Mai Đăng Khánh | 80% |
| 6 | Use-case specification 2nd submission | 9/12/2020 | Huỳnh Nhật Nam, Nguyễn Phúc Thịnh | 100% |
| 7 | Submit PA3 | 9/12/2020 |  | 100% |
| 8 | Vision document | 9/12/2020 |  |  |

# Issues and impacts:

1. UI for admin is not finished

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Revised SAD (finish PA4) | 16/12/2020 | Hồ Nguyễn Huy Hoàng, Phạm Vũ Duy |
| 2 | Finish UI prototype | 13/12/2020 | Hồ Nguyễn Huy Hoàng, Phạm Vũ Duy |
| 3 | UI source code (back end) | 20/12/2020 | All team members |
| 4 | Finish test plan and test cases | 20/12/2020 | Mai Đăng Khánh |