**Weekly Report**

**11/12/2020 – 18/12/2020**

Group ID: **6 – KTPM1**

Project Name: E-commerce Web Application

Prepared by: **Huỳnh Nhật Nam**

Team members:

18127014 – **Huỳnh Nhật Nam** Team leader/Project Manager

18127223 – **Nguyễn Phúc Thịnh** Business Analyst

18127092 – **Phạm Vũ Duy** Designer

18127006 – **Hồ Nguyễn Huy Hoàng** Designer

18127118 – **Mai Đăng Khánh** Tester

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Revised SAD | 16/12/2020 | Hồ Nguyễn Huy Hoàng, Phạm Vũ Duy | 100 |
| 2 | UI prototypes | 16/12/2020 | Hồ Nguyễn Huy Hoàng, Phạm Vũ Duy | 100 |
| 3 | Submit PA4 | 16/12/2020 |  | 100 |
| 4 | Create Database, models | 16/12/2020 | Nguyễn Phúc Thịnh, Huỳnh Nhật Nam | 100 |
| 5 | Functionalities: login, signup, cart, edit profile, checkout | 20/12/2020 | Huỳnh Nhật Nam | 100 |
| 6 | Functionalities: view product detail | 18/12/2020 | Mai Đăng Khánh | 100 |
| 7 | Functionalities: browse product. Sort product | 18/12/2020 | Nguyễn Phúc Thịnh | 100 |
| 8 | Functionalities: search product | 18/12/2020 | Phạm Vũ Duy | 100 |
| 9 | Admin UI | 19/12/2020 | Hồ Nguyễn Huy Hoàng | 80 |
| 10 | Test plan | 18/12/2020 | Mai Đăng Khánh | 100 |
| 11 | Test cases | 20/12/2020 | Mai Đăng Khánh | 50 |

# Issues and impacts:

- Web is ready for testing some functionalities.

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Test cases | 20/12/2020 | Mai Đăng Khánh, Hồ Nguyễn Huy Hoàng |
| 2 | Testing | 22/12/2020 | Mai Đăng Khánh, Hồ Nguyễn Huy Hoàng |
| 3 | Admin functionalities | 20/12/2020 | Phạm Vũ Duy, Hồ Nguyễn Huy Hoàng, Nguyễn Phúc Thịnh, Mai Đăng Khánh |