**Weekly Report**

**18/12/2020 – 25/12/2020**

Group ID: **6 – KTPM1**

Project Name: E-commerce Web Application

Prepared by: **Huỳnh Nhật Nam**

Team members:

18127014 – **Huỳnh Nhật Nam** Team leader/Project Manager

18127223 – **Nguyễn Phúc Thịnh** Business Analyst

18127092 – **Phạm Vũ Duy** Designer

18127006 – **Hồ Nguyễn Huy Hoàng** Designer, Tester

18127118 – **Mai Đăng Khánh** Tester

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Write test cases | 20/12/2020 | Mai Đăng Khánh | 100 |
| 2 | Testing test cases | 27/12/2020 | Mai Đăng Khánh, Hồ Nguyễn Huy Hoàng | 50 |
| 3 | Admin UI | 19/12/2020 | Hồ Nguyễn Huy Hoàng | 100 |
| 4 | Admin functionalities | 27/12/2020 | Phạm Vũ Duy, Hồ Nguyễn Huy Hoàng, Nguyễn Phúc Thịnh, Mai Đăng Khánh | 90 |

# Issues and impacts:

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Automated Testing | 3/1/2020 | Phạm Vũ Duy, Hồ Nguyễn Huy Hoàng, Nguyễn Phúc Thịnh, Mai Đăng Khánh, Huỳnh Nhật Nam |
| 2 | Finish test cases | 3/1/2020 | Mai Đăng Khánh, Hồ Nguyễn Huy Hoàng |
| 3 | Test report | 3/1/2020 | Mai Đăng Khánh, Hồ Nguyễn Huy Hoàng |