E-commerce Web Application

<Iteration/ Master> Test Plan

Version <1.0>

Revision History

|  |  |  |  |
| --- | --- | --- | --- |
| **Date** | **Version** | **Description** | **Author** |
| 06/12/2020 | 1.0 |  | Mai Đăng Khánh |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

Table of Contents

1. Introduction 4

1.1 Purpose 4

2. Target Test Items 4

3. Environmental Needs 4

3.1 Hardware Requirements 4

3.2 Software in the Test Environment 4

3.3 Productivity and Support Tools 4

4. Responsibilities, Staffing, and Training Needs 4

4.1 People and Roles 4

<Iteration/ Master> Test Plan

# Introduction

## Purpose

This is the test plan documentation of our project: “E-commerce Web Application”. It helps us determine the effort needed to validate the quality of the application under test.

This document describes the test strategy, objectives, schedule, estimation, deliverables, and resources required to perform testing for the web application. The test plan serves as a blueprint to conduct software testing activities as a defined process, which is minutely monitored and controlled by the test manager.

This document is intended to be use by people outside the test team such as developers, business managers, customers to understand the details of testing. The test plan provides rules and guide lines for the testing team to follow. It also documented important aspects like test estimation, test scope, test strategy, so it can be reviewed by management personel.

# Target Test Items

## Functional testing

Validate the application against the functional requirements/specifications as stated in the use case specification document. This testing process will be conducted by the test team

## Usability testing

Determine how user-friendy, easy-to-use, intuitive the user interface really is. This testing process will be conducted by the test team and the end user of the application

## Performance testing

Identify the performance bottlenecks in speed, response time, stability, reliability, scalability and resource usage of the application under testing workload. This testing process will be conducted by the test team and the end user of the application

## Security testing

Verify sensitive information of the user are encrypted. This testing process will be conducted by the test team

# Environmental Needs

## Hardware Requirements

* Personal computers
* Smart phones running iOS and/or Android
* Internet connection

## Software in the Test Environment

The following base software elements are required in the test environment for this *Test Plan*.

| **Software Name** | **Purpose** | **Version** | **Type and Other Notes** |
| --- | --- | --- | --- |
| Firefox | Check browser’s compatibility | 38+ | Internet Browser |
| Chrome | Check browser’s compatibility | 45+ | Internet Browser |
| Internet Explorer | Check browser’s compatibility | 10+ | Internet Browser |
| Microsoft Edge | Check browser’s compatibility | 12+ | Internet Browser |
| Opera | Check browser’s compatibility | 30+ | Internet Browser |
| Safari | Check browser’s compatibility | 9+ | Internet Browser |
| Android Browser | Check browser’s compatibility | 4.4+ | Internet Browser |
| Windows 10 | Cross platform testing |  | Operating System |
| Android | Cross platform testing |  | Operating System |
| iOS | Cross platform testing |  | Operating System |

## Productivity and Support Tools

The following tools will be employed to support the test process for this *Test Plan*.

| **Tool Category or Type** | **Tool Brand Name** | **Vendor or In-house** | **Version** |
| --- | --- | --- | --- |
| Defect Tracking | MS Excel 365 | MS | 2016 |
| Communication | Slack | Slack Technologies |  |
| Version control | Git | Git |  |

# Responsibilities, Staffing, and Training Needs

## People and Roles

This table shows the staffing assumptions for the test effort.

| **Human Resources** | | |
| --- | --- | --- |
| **Role** | **Minimum Resources Recommended**  **(number of full-time roles allocated)** | **Specific Responsibilities or Comments** |
| Test Manager | 2 | Provides management oversight.  Responsibilities include:   * planning and logistics * agree mission * identify motivators * acquire appropriate resources * present management reporting * advocate the interests of test * evaluate effectiveness of test effort |
| Tester | 1 | Implements and executes the tests.  Responsibilities include:   * implement tests and test suites * execute test suites * log results * analyze and recover from test failures * document incidents |
| Test System Administrator | 1 | Ensures test environment and assets are managed and maintained.  Responsibilities include:   * administer test management system * install and support access to, and recovery of, test environment configurations and test labs |